**Meeting Minutes**

**Name of Organisation:** CSCI222 - Group 4

**Purpose of Meeting:** To make sure everything from the previous team meeting has been completed and to assign new tasks as well as discuss our design.

**Date and Time:** April 29, 2015 – 9:30am

**Chairperson:** Kresimir Bukovac

**Members Present:** Peter Mavridis

Darryl Murphy

Ali Sayed

|  |  |  |  |
| --- | --- | --- | --- |
| **Agenda/Topic** | **Discussion** | **Action** | **Person Responsible** |
| Team Meeting #4 – Assigned tasks | The base interface has been implemented. The GUI is still being worked on. | NONE | NONE |
| Graphical User Interface (GUI) | When Qt is used, the code connected to Qt must be slightly altered. The re-naming of certain variables and functions along with some other small syntax fixes must be done. | Ensure that Qt is able to work with the command line code. | Peter Mavridis |
| System Structure | After some ideas of how Qt will be integrated with the system, the system’s design was slightly tweaked. | Enforce the new design. | Kresimir Bukovac  Peter Mavridis  Darryl Murphy  Ali Sayed |
| SQL Database | The idea of an SQL database being used was brought up. The database would make the requirement of the system much easier to implement and allows us to work towards stretch goals. | Research and design an SQL framework for the system. | Darryl Murphy |
| Programming | After discussing how the user interface was to look and work in the system, they need to have their implementation started. | Implement the command line interface for different users. | Kresimir Bukovac  Ali Sayed |
| Journals | Journals are to be updated whenever work is done. | Update Journal. | Kresimir Bukovac  Peter Mavridis  Darryl Murphy  Ali Sayed |

**Documents/Deliverables:**

- Client Meeting #4 - Meeting Minutes

- Code

- Qt prototype

**Closing Time:** 10:30am