**Meeting Minutes**

**Name of Organisation:** CSCI222 - Group 4

**Purpose of Meeting:** To make sure everything from the previous team meeting has been completed and to assign new tasks as well as discuss our design.

**Date and Time:** May 6, 2015 – 9:30am

**Chairperson:** Kresimir Bukovac

**Members Present:** Peter Mavridis

Darryl Murphy

Ali Sayed

|  |  |  |  |
| --- | --- | --- | --- |
| **Agenda/Topic** | **Discussion** | **Action** | **Person Responsible** |
| Team Meeting #5 – Assigned tasks | The base interface has been implemented. The SQL database has been implemented and is working. | NONE | NONE |
| Graphical User Interface (GUI) | Huge complexities were found when using both Qt and SQL together, and after speaking with the client, it has been decided that SQL will be used and work on Qt’s GUI will be halted. | NONE | NONE |
| SQL Database | An example and basic SQL database has been made and shown to the rest of the team members. This will now be developed further to encompass more features of the system. | Improve the SQL database and its functionality. | Darryl Murphy |
| Programming | The base user interface has been created, so now functionality has to be implemented. The high-priority files to be implemented are to do with registration and login. Discussion is still ongoing. | Discuss and finalise the method and order of the system and its implementation. | Kresimir Bukovac  Peter Mavridis  Darryl Murphy  Ali Sayed |
| Journals | Journals are to be updated whenever work is done. | Update Journal. | Kresimir Bukovac  Peter Mavridis  Darryl Murphy  Ali Sayed |

**Documents/Deliverables:**

- Client Meeting #5 - Meeting Minutes

- Code

- SQL Database

- Qt prototype

**Closing Time:** 10:30am